## Slide 1: IHCDA HOME Homebuyer Program Managing a HOME Homebuyer Project Session 3
Samantha Spergel
Director of Real Estate Strategic Initiatives and Engagement
Indiana Housing & Community Development Authority

## Slide 2
IHCDA’s Mission and Vision
Our Mission
To provide housing opportunities, promote self-sufficiency, and strengthen communities.
Our Vision
An Indiana with a sustainable quality of life for all Hoosiers in the community of their choice.

## Slide 3
Agenda
IHCDA Contract Process
IHCDA Compliance
Inspection Policy
Retainage Policy
Extension and Modifications Requests
HOME timelines and deadlines
  Expenditure deadline
  9-month timeline
  De-obligation

## Slide 4: IHCDA Contract Process

## Slide 5
Prior to Contract Issuance
The Release of Funds process must be completed before IHCDA will release a contract for signature
If project converts to exempt, IHCDA will issue a Concurrence Letter and will begin the contracting process
If a project does not convert to exempt, there is a required 45-day public comment; HUD will issue ROF to IHCDA; IHCDA can then issue the contract packet
Do not purchase the property or start construction prior to the ROF

## Slide 6
Contract Basics
IHCDA will issue the contract to the developer for signature.
Contract packet includes:
  Award Agreement
  Authorized Signature
  Authorized Contact Form
  Payroll Authorization
  Exhibit D
  W-9
  ACH Authorization
  HUD Disclosure Form
  Drug Free Certification
  Homebuyer Recapture Agreement
  Lien and Restrictive Covenant Agreement
  Homebuyer Principal Residence Certification
  Universal Design Features form

## Slide 7
Contract Packet
Exhibit D – HUD Form 4010; provides regulations pertaining to the Federal Labor Standards Provisions
ACH – if there are changes to banking or your account, you can enter/upload new information to IHCDA Online
Universal Design Features – not required at time of application but to be used during final inspection.

## Slide 8
Contract Packet
Authorized Signature Form – this will list who is allowed to sign contracts and amendments. Must be notarized.
Authorized Contact Form: Lists all contacts to be included on correspondence with IHCDA.
Payroll Authorization Form – lists staff who may have timesheets associated with any HOME claims.
  Housing counseling, GC etc.
IHCDA will need updated forms if contacts change.

## Slide 9
Contract
Contract will list budget, sources and uses
Developer will need to provide:
  Signature
  Construction Schedule
  Legal Description of all sites
Contract packet usually due back within 30 days

## Slide 10
Other Exhibits
Will generally use Recapture documents
Recapture Agreement – Should be signed by homebuyer and developer at or before sale of property
  Outlines requirements for the Recapture Subsidy, POA, Net Proceeds and Subordination
Lien and Restrictive Covenant – signed by homebuyer and notarized. This is recorded with County. Recorded version must be submitted to IHCDA within 30 days of closing.
HOME Homebuyer Principal Residence Certification
  Signed by Homebuyer every year as a statement that the unit is still their principal residence (more on this later!)

## Slide 11: IHCDA Compliance

## Slide 12
Division of Compliance
All grantees are now required to meet with IHCDA Division of Compliance staff upon Contract Execution.
Compliance will review with grantees:
  Client Eligibility
  Financial Review
  Procurement Standards
  Davis Bacon
  Fair Housing and Equal Opportunity
  URA
  Award Conditions

## Slide 13
Division of Compliance
If you have questions regarding cross-sectional regulations, please contact:
Carol Farzetta, Director of Real Estate Compliance- cfarzetta@ihcda.in.gov
Anita Smith, Senior Compliance Auditor - ansmith@ihcda.in.gov
Amanda Kline, HCV & HOME Compliance Auditor- akline1@ihcda.in.gov

## Slide 14: Inspection Policy

## Slide 15
Inspections
All homebuyer units are required to be inspected three times. Grantees must submit a preliminary construction schedule to Dave Pugh prior to scheduling the first inspection.
All inspections should be coordinated through Dave Pugh – he will work with all grantees and IHCDA’s third-party inspector, Van Marter to schedule inspections.

## Slide 16
Inspections – New Construction
New Construction:
  The first inspection will occur after excavation of foots and footing concrete is poured.
    This can be done by local third-party inspector IF they meet inspector requirements. Must be approved by IHCDA prior to inspection.
    IHCDA Footer Inspection Certification Form
  The second inspection must occur anytime before the completion of the wall insulation and hanging of drywall
    IHCDA Framing Inspection Certification Form
  The last inspection must occur when 100% of the construction has been completed, including landscaping and site work and prior to move in
    Can allow for final inspection prior to landscaping on a case-by-case basis
    IHCDA Final Inspection Certification Form

## Slide 17
Inspections – Rehabilitation
Rehabilitation:
  Either prior to, or after the submission of the application, the applicant must coordinate with Dave Pugh to schedule an inspection to confirm the cost estimates and scope of work of the proposed project.
    This must be done prior to Board approval.
    This inspection may warrant changes in the pro-forma.
    This inspection MUST be done by IHCDA or Van Marter per HUD regulations.
  The second inspection must be done when 50% of the work has been completed on the unit.
  The final inspection must occur when the construction of a unit is completed.
    Final Inspection Certification Form

## Slide 18
Inspections – Rehabilitation
For all rehabilitation units using HOME funds, each major system must have a remaining useful life of at least five years or longer.
Pending year of unit, lead inspection may be required. Also consider asbestos testing on the unit.

## Slide 19
Final Inspections
All final inspections on any unit preparing for closing must be completed prior to submitting the pre-closing documentation.
Final inspection will also include a review of the Universal Design Features, Green Building Techniques and Design Features as stated in application for funding.
The unit MUST pass final inspection before moving forward on any closing activities; all final inspections must be approved by Dave Pugh.
The following documents may also be required to be submitted:
  Lead Form
  Certified HERS rating inspection

## Slide 20
Timing of Final Inspection
The Final Inspection must be scheduled within 30 days of construction completion and the issuance of the certificate of occupancy.
Upon IHCDA approval of the final inspection, the developer will have nine-months to have a purchase agreement with an eligible buyer.

## Slide 21
Third Party Building Inspectors Policy
The grantee must have an IHCDA approved inspector to monitor and inspect all IHCDA funded projects, before, during and after construction/rehabilitation.
They must be approved by Dave Pugh prior to starting construction.
The Third-Party Building Inspection must:
  Ensure all contractually agreed upon construction is in accordance with HOME regulations
  Conduct progress inspections to ensure quality assurance
  Verify and substantiate change order requests
  Conduct final inspection
  Mitigate all issues/concerns between parties
  Sign the IHCDA Inspection Certificate Form
  Re-inspect and verify required repairs based on IHCDA inspects are complete

## Slide 22
Third Party Building Inspectors Policy
At least one of the following qualifications must be met to qualify as an approved third-party inspector:
  Three years previous experience as a building code official or inspector – documented employment with contacts listed for verification
  International Code Counsel Residential Inspection Certificate
  Experience documenting inspections of five or more IHCDA awards
  Local building code official
  Licensed architect
  Licensed engineer
  Licensed home inspector

## Slide 23: Claim Submission & Retainage Policy

## Slide 24
Retainage
New policy – IHCDA will retain $5,000 of HOME award until project has completed final monitoring
Please note that all units must be sold to be eligible for final monitoring.
The Developer should submit the final claim prior to the final monitoring – IHCDA’s Financial Operations staff will deny the claim, but no extension will be needed on contract.
Claim will then be allowed to be resubmitted after final monitoring. Please resubmit within 90 days of final monitoring – failure to do so may lead to deobligation.

## Slide 25
Claim Submission
IHCDA RED Staff will set up project with Financial Operations Team. Developers will use IHCDA Online to submit claims.
If you cannot see your award, please contact Lisa Ditchley at LDitchley@ihcda.IN.gov.
If there is a budget error, please contact Sam Spergel.
All use of HOME funds (except Developer fee) is on a reimbursement basis. HOME funds cannot be advanced.

## Slide 26
Claim Submission
Summary of Assisted sites not required for Homebuyer. Information will be in Proforma.
Include a detailed summary of expenditures being requested for reimbursement by line-item.
Include a copy of all invoices – construction invoices must contain a detailed description of the work performed with the address of the property.
Written invoices will not be accepted.

## Slide 27: Extension and Modification Policy

## Slide 28
Extension Requests
All HOME Homebuyer contracts will include a term of 24 months (24 months will start on date IHCDA signs the contract).
Extensions to the contract may be requested to IHCDA. Please include the following:
  Request on Developer’s letterhead signed by either the Executive Director or Board Chair
  Length of time for additional request – please note this cannot exceed 39 months past the original execution of the contract
  Explanation as to why a request is needed
  Detailed timeline on the project and steps to be undertaken to sell the unit
Please submit requests to Allocation Analyst and ‘cc Sam Spergel

## Slide 29
Modification Requests
Developers can request modifications to their contracts.
Budget Modification
  Moving Budget between line-items (hard costs, soft costs, developer fee (note: cannot exceed 15%)
  Moving Budget between units
    A new proforma must be submitted with request
    Updated sources/uses/construction cost estimate may be required.
Unit Reduction
  New proforma must be submitted with request
  Any costs paid with HOME for a unit must be repaid to IHCDA

## Slide 30
Modification Requests
Change in Address
  New Proforma required.
  Site Plan, Unit Plan, Construction Cost Estimates may be required.
  May require updated scoring.
  New ERR packet must be submitted. Please note ERR timeline! Minimum of 30 days prior to execution of new contract for new address.
Modification requests will follow same submission requirements as Extension requests, with additional documentation needed to review.

## Slide 31: HOME Timelines and Deadlines

## Slide 32
Four-Year HOME Deadline
All HOME projects must be completed and closed out in IDIS within four years of contract execution.
All units must be sold to eligible buyer, have completed final monitoring, have approval over all closing documents from IHCDA and have all eligible funds drawn by this date, or project is considered failed by HUD and entire project must be repaid back.

## Slide 33
Nine-month Deadline
Upon approval of the Final Inspection, Developers have nine-months to enter into a purchase agreement with an eligible buyer.
After nine-months, the unit will automatically convert to rental – meaning the developer must operate the unit as a rental and a longer POA may be triggered. All HOME rental regulations will then apply.
If after three months, the unit has not been sold, IHCDA will require a marketing plan to be submitted and approved
IHCDA may also elect to have on-going technical assistance with the developer.

## Slide 34
Contract Progress and De-Obligation
IHCDA will track contract progress. Projects not awaiting or undergoing final monitoring from the Compliance Division by month 36 of contract will be considered high-risk.
IHCDA will work with the Developer to establish a remediation plan to ensure units are completed and sold within required timeframe.
  Plan may include unit reduction
The Developer may at anytime, elect to deobligate a portion, or the entirety of their award. Any funds fund spent on cancelled HOME projects must be repaid.
  No penalty if this occurs.

## Slide 35
Upcoming Training –
Monday, September 11th
9:30am

## Slide 36
Selling the Unit Part 1 -
Choosing the buyer and evaluating the lender
Pre-Closing timeline
Eligible Beneficiaries
Homebuyer Counseling
Evaluation of Buyer Expenses, Cash Contribution and Cash Savings
Setting the Purchase Price
Lending Standards
Filling out the Closing Analysis

## Slide 37: Any Questions?
Samantha Spergel, Director of Real Estate Strategic Initiatives and Engagement
sspergel@ihcda.in.gov