|  | Indiana Department of Transportation Project Constructability Review Post-Construction Review Project Engineer/Supervisor or Contractor Construction Manager |
| --- | --- |

Primary DES No. 	 Contract No.

Route 	 District

Work Type	 RFC Date

Project Location

Project Description

County/City/Town 	 Designer

Project Manager

Construction Manager 	Date

Contractor Construction Manager	Contractor

Evaluation of Project Constructability Quality

| Evaluation Criteria | Y | N | N/A | Note | Flag |
| --- | --- | --- | --- | --- | --- |
| CONSTRUCTABILITY |  |  |  |  |  |
| A. Plans & Special Provisions |  |  |  |  |  |
| * | 1. Were conflicts between plans and standard drawings? |  |  |  |  |  |
| * | 2. Were control points included and match the work to existing conditions? |  |  |  |  |  |
| * | 3. Could existing drainage patterns be maintained during construction? |  |  |  |  |  |
| * | 4. Were cross sections accurate? |  |  |  |  |  |
| * | 5. Were bridge screed elevations and dead load camber identified? |  |  |  |  |  |
| * | 6. Was the rebar congestion reduced in the pier caps? |  |  |  |  |  |
| * | 7. Was there sufficient working area around structures? |  |  |  |  |  |
| * | 8. Was access available to structure site? |  |  |  |  |  |
| * | 9. Did special provisions reflect work to be performed? |  |  |  |  |  |
| * | 10. Did special provisions include measurement and basis of payment? |  |  |  |  |  |
| * | 11. Were any special provisions omitted? |  |  |  |  |  |
| Evaluation Criteria | Y | N | N/A | Note | Flag |
| * | 12. Were coordination and agreements with appropriate agencies/parties included? |  |  |  |  |  |
| * | 13. Was cross referencing between various contract documents consistent? |  |  |  |  |  |
| * | 14. Were unique special provisions due to proposed phasing? |  |  |  |  |  |
| * | 15. Were bidders restricted in their bids? |  |  |  |  |  |
| * | 16. Was a degree of flexibility included in the bidding documents? |  |  |  |  |  |
| * | 17. Did special provisions reflect work to be performed? |  |  |  |  |  |
| * | 18. Did special provisions include measurement and basis of payment? |  |  |  |  |  |
| * | 19. Were any special provisions omitted? |  |  |  |  |  |
| * | 20. Were coordination and agreements with appropriate agencies/parties included? |  |  |  |  |  |
| * | 21. Were there any apparent conflicts between plans, specifications or special provisions? |  |  |  |  |  |
| * | 22. Was cross referencing between various contract documents consistent? |  |  |  |  |  |
| * | 23. Were all required permits detailed in special provisions? |  |  |  |  |  |
| * | 24. Were all permit conditions that are applicable to construction activity clearly detailed? |  |  |  |  |  |
| B. Quantities |  |  |  |  |  |
| * | 1. Were billed materials tables accurate? |  |  |  |  |  |
| * | 2. Were quantities reliable, verifiable and certified? |  |  |  |  |  |
| C. Pay Items |  |  |  |  |  |
| * | 1. Were pay items appropriate? |  |  |  |  |  |
| * | 2. Were pay items accurate? |  |  |  |  |  |
| * | 3. Were pay items consistent with specifications? |  |  |  |  |  |
| * | 4. Did pay items reflect scope of work? |  |  |  |  |  |
| * | 5. Missing pay items? |  |  |  |  |  |
| * | 6. Were all temporary items for maintenance of traffic included? |  |  |  |  |  |
| * | 7. Were pay item descriptions sufficient? |  |  |  |  |  |
| D. Utilities |  |  |  |  |  |
| * | 1. Were current utility locations on plans? |  |  |  |  |  |
| * | 2. Were utility relocations reasonable? |  |  |  |  |  |
| * | 3. Was there construction conflicts with underground/overhead utilities? |  |  |  |  |  |
| * | 4. Was Right-of-Way conducive to utility relocations? |  |  |  |  |  |
| Evaluation Criteria | Y | N | N/A | Note | Flag |
| * | 5. Did project phasing address utility relocation? |  |  |  |  |  |
| * | 6. Did utilities conflict with drainage? |  |  |  |  |  |
| * | 7. Were there overhead utility conflicts? |  |  |  |  |  |
| * | 8. Were the relocations dependent on another utility? |  |  |  |  |  |
| * | 9. Could the utilities be relocated concurrently? |  |  |  |  |  |
| * | 10. Subsurface exploration proposed? |  |  |  |  |  |
| E. Environmental |  |  |  |  |  |
| * | 1. Were environmental restrictions period impacts identified accurately? |  |  |  |  |  |
| * | 2. Were erosion and pollution control items/measures shown? |  |  |  |  |  |
| * | 3. Were all permit requirements met? |  |  |  |  |  |
| * | 4. Was dust and noise control measures identified? |  |  |  |  |  |
| * | 5. Were provisions in plans and/or bid documents for silt fences, turbidity barriers, included? |  |  |  |  |  |
| * | 6. Were there noise abatement provisions? (e.g. alternative construction schedule) |  |  |  |  |  |
| F. Right of Way |  |  |  |  |  |
| * | 1. Sufficient R/W available for all operations? |  |  |  |  |  |
| * | 2. Sufficient R/W for equipment and material storage? |  |  |  |  |  |
| * | 3. Staging needs met? |  |  |  |  |  |
| * | 4. Access requirements? |  |  |  |  |  |
| * | 5. Access to work areas? |  |  |  |  |  |
| * | 6. Was temporary R/W for construction access identified? |  |  |  |  |  |
| * | 7. Was there enough Right of Way to construct the slopes as shown? |  |  |  |  |  |
| * | 8. Was there enough work room for the contractor to construct the slopes? |  |  |  |  |  |
| * | 9. Was the Right of Way conducive to utility relocates? |  |  |  |  |  |
| * | 10. Was it straight to allow for power pole runs without a bunch of down guys? |  |  |  |  |  |
| * | 11. Did the structures fit in the R/W? |  |  |  |  |  |
| * | 12. Was there enough work room to build the structures on the R/W? |  |  |  |  |  |
| G. Construction Phasing |  |  |  |  |  |
| * | 1. Phased to provide minimum number of stages and reasonable work areas and access? |  |  |  |  |  |
| * | 2. Were there areas with restricted access? |  |  |  |  |  |
| * | 3. Were work zone widths adequate for construction equipment needs? |  |  |  |  |  |
| Evaluation Criteria | Y | N | N/A | Note | Flag |
| * | 4. Project phasing considered drainage construction? |  |  |  |  |  |
| * | 5. Did staging cause special conditions (i.e. structural adequacy/stability)? |  |  |  |  |  |
| * | 6. Proposed adjacent contracts, restrictions, constraints identified and accounted for? |  |  |  |  |  |
| * | 7. Could these details, as shown on the plans, be constructed using standard industry practice, operations, and equipment? |  |  |  |  |  |
| * | 8. Would traffic signal preformed loops work with phasing? |  |  |  |  |  |
| H. Traffic Maintenance & Traffic Management Plans |  |  |  |  |  |
| * | 1. Were appropriate MOT plan and phases developed? |  |  |  |  |  |
| * | 2. Were MOT requirements realistic for site conditions? |  |  |  |  |  |
| * | 3. Were construction operations able to be carried out safely under MOT and staging? |  |  |  |  |  |
| * | 4. The MOT plan addressed adequate work area for construction operations? |  |  |  |  |  |
| * | 5. Was a TMP developed and coordinated with appropriate authorities? |  |  |  |  |  |
| * | 6. The TMP adequately addressed site conditions and traffic volumes? |  |  |  |  |  |
| * | 7. Were lane closures reasonable for traffic volumes? |  |  |  |  |  |
| * | 8. Were travel lanes adequate? |  |  |  |  |  |
| * | 9. Signing and traffic control adequate? |  |  |  |  |  |
| * | 10. Were required lanes and closure periods clearly identified? |  |  |  |  |  |
| * | 11. Were work zones sufficient in size for construction operations? |  |  |  |  |  |
| * | 12. Could emergency vehicle travel through closure areas? |  |  |  |  |  |
| * | 13. Were “drop offs” due to construction phasing addressed to safely maintain traffic lanes. |  |  |  |  |  |
| * | 14. Were pedestrian, bicycle, ADA needs considered? |  |  |  |  |  |
| * | 15. Were location of traffic control signs, warning devices, and barricades encroaching on lanes? |  |  |  |  |  |
| * | 16. Were exits and entrances to work zones adequate and safe? |  |  |  |  |  |
| * | 17. Was special access required to adjacent property? |  |  |  |  |  |
| Evaluation Criteria | Y | N | N/A | Note | Flag |
| * | 18. Was safe pedestrian access and access to business/residences provided throughout the project duration? |  |  |  |  |  |
| * | 19. Were there grade changes between phases that restricted access to properties? |  |  |  |  |  |
| * | 20. Was consideration given to depth of total pavement section (including subgrade treatment and profile changes) for safety and access? |  |  |  |  |  |
| I. Schedule & Special Considerations |  |  |  |  |  |
|  | 1. Letting schedule was appropriate for desired completion date |  |  |  |  |  |
|  | 2. Schedule addressed other work in area or related contracts in project |  |  |  |  |  |
|  | 3. Schedule addressed environmental restriction periods |  |  |  |  |  |
|  | 4. Schedule addressed local events, holidays, etc. |  |  |  |  |  |
|  | 5. Schedule addressed special material procurement time |  |  |  |  |  |
|  | 6. Schedule addressed removal of hazardous materials as necessary |  |  |  |  |  |
|  | 7. Schedule addressed utility relocation timeline |  |  |  |  |  |
|  | 8. Schedule addressed railroad coordination as necessary |  |  |  |  |  |
|  | 9. Was length of time and production rates for work reasonable? |  |  |  |  |  |
|  | 10. Was sequence of construction reasonable? |  |  |  |  |  |
|  | 11. Seasonal limits on construction operations? |  |  |  |  |  |
|  | 12. Was utility relocation schedule reasonable? |  |  |  |  |  |
|  | 13. Regulatory permit restrictions? |  |  |  |  |  |
|  | 14. Was time allowed for processing of shop drawings and related approval? |  |  |  |  |  |
|  | 15. Was time allowed for materials ordering, fabrication, and delivery requirement? |  |  |  |  |  |
|  | 16. Did restricted hours impact production? |  |  |  |  |  |
|  | 17. All necessary construction operations identified? |  |  |  |  |  |
|  | 18. Impact of additional work? Costs? |  |  |  |  |  |
|  | 19. Time related specs – completion/milestone realistic? Costs? |  |  |  |  |  |
|  | 20. Was night and weekend work proposed and impacts considered? Costs? |  |  |  |  |  |
| J. Special Materials/Conditions |  |  |  |  |  |
| Evaluation Criteria | Y | N | N/A | Note | Flag |
| * | 1. Pertinent provisions and restrictions clearly indicated? |  |  |  |  |  |
| * | 2. Any special (unique/proprietary) materials, methods or technologies required for contract? |  |  |  |  |  |
| * | 3. Special coordination required, RR, Permits, Regulatory? |  |  |  |  |  |
| * | 4. Presence of asbestos, hazardous waste or toxic materials? |  |  |  |  |  |
| * | 5. Safety requirements, fall protection, electric lines, and other utilities, RR requirements? |  |  |  |  |  |
| * | 6. Winter concreting? |  |  |  |  |  |
| * | 7. Soils stabilization? |  |  |  |  |  |
| * | 8. Were adverse effects of weather considered in selecting materials or construction methods? |  |  |  |  |  |
| * | 9. Were there any special construction methods or conditions that need to be described or considered? |  |  |  |  |  |
| * | 10. Was the cost implications of special construction methods or conditions considered in the project? |  |  |  |  |  |
| * | 11. Were there outside impacts that were pushing the overall job costs up that might be mitigated in some manner? |  |  |  |  |  |
| Note No. | REVIEWER COMMENTS |
| Note No. | REVIEWER COMMENTS |
| (Attach additional sheets as necessary) |
| Note No. | DESIGNER COMMENTS |
| (Attach additional sheets as necessary) |